## Slide 1: Agile Methodology

## Slide 2
Agile Methodology

## Slide 3: Client and management myths
If you work with a non-Agile aware executive management or client, their expectations will be:
You will accept change continuously
You will suddenly become more productive
You are doing development without any discipline

## Slide 4: Why Agile?
Software development is to be adopted for new ways of working and technology changes.
Multi-Platform Delivery
Collaborative development
Cloud Delivery
Intelligent /
Connected Systems
Impacts on Business and Software Development:
Heavy demand for rapid product lifecycles
Increasing interactions with customer
Exploring adjacent or new markets
New skills and competencies needed
Increased security and privacy requirements
Greater need to align with strategic priorities

## Slide 5: The Agile manifesto – 2001
Individuals and interactions
processes and tools
comprehensive documentation
contract negotiation
following a plan
Working software
Customer collaboration
Responding to change
We are uncovering better ways of developing software by doing it and helping others do it. Through this work we have come to value:
It means that while there is value in the items on the right, we value the items on the left more.

## Slide 6: Waterfall model

## Slide 7: Empirical processes
The Empirical process is an inspect and adapt process where the product is built incrementally.
Process
Inputα
Inspect and Adapt
Outputβ

## Slide 8
Scrum Basics

## Slide 9: What is Scrum?
Scrum refers to a holistic or “rugby” approach— where teams go the distance as a unit, passing the ball back and forth—as opposed to the traditional sequential or “relay race” approach for managing new product development.
It is not individual effort but the best coordination of the team that will determine success.

## Slide 10: User Stories: Components
  A User Story describes functionality that will be useful to a stakeholder of the system.
A brief description of the story used for planning
User Stories consists of three things
Conversations about the story
Assumptions
Estimating elements
1 2 3
Tests that convey and document details
5
4
IBM Customized
Additional Elements

## Slide 11: An example of user stories
Success would be …
Acceptance Test #1
Acceptance Test #2
Success would be …
WAS is configured
No critical errors occurred in the process
No data was lost
User Story
As a system admin at Wal*Mart, I want to configure WAS so I can manage my applications

## Slide 12: What is an Epic?
As a premium site member, I want to cancel a reservation on the last minute with no cancellation fee so that I am not charged for a travel arrangement I no longer need.
As an user, I want to cancel a reservation so that I am not charged for a travel arrangement I no longer need.
EPIC
User Story
As a non-premium member, I want to cancel 24 hours in advance so that I am not charged for a travel arrangement I no longer need.
As a site visitor,
I want to receive a confirmation of any cancelled reservation so that I can have proof of cancellations.
As a premium site member, I want to cancel a reservation on the last minute with no cancellation fee so that I am not charged for a travel arrangement I no longer need.

## Slide 13: Product Backlog

## Slide 14: Case study : Some possible user stories(1 of 6)

## Slide 15: Case study : Some possible user stories(2 of 6)

## Slide 16: Case study : Some possible user stories(3 of 6)

## Slide 17: Case study : Some possible user stories(4 of 6)

## Slide 18: Case study : Some possible user stories(4 of 6)

## Slide 19: Case study : Some possible user stories(5 of 6)

## Slide 20: Case study : Some possible user stories(6 of 6)

## Slide 21: Scrum roles and responsibilities
Product Owner
2- WEEK SPRINT
Scrum Master
No Changes (In Duration or Deliverable)
Potentially Shippable product
Scrum Meeting
Review
Retrospective
The Team
Commitment

## Slide 22: Scrum roles and responsibilities—product owner

## Slide 23: Scrum roles and responsibilities—the team
Can be shared with other teams (but it is better when not)
Can change between Sprints (but better when they don’t)
Can be distributed (but better when collocated)
Team manages itself to achieve the Sprint commitment.
Possesses all the skills necessary to produce an increment of potentially shippable product
Team takes on tasks based on skills, not just the official “role”.
Self-managing
7 people +
or – 2
Cross- functional

## Slide 24: Scrum Master Roles
Scrum Master
Serves the team
Protects the Team
Teaches Scrum to the team and organization
The Scrum Master takes action to help remove impediments to the team’s effectiveness.
The Scrum Master facilitates the team’s group interactions to help the team achieve its full potential.
The Scrum Master protects the team from anything that threatens its effectiveness, such as outside interference or disruption.
The Scrum Master will need to confront uncomfortable issues, both inside and outside the team.
The Scrum Master ensures that all standard Scrum rules and practices are followed.
The Scrum Master organizes all Scrum- related practices.
Guides the team’s use of
Scrum
Guides the team’s use of
Scrum

## Slide 25: Scrum project roles in a nutshell

## Slide 26: Sprint planning
What is on the Product Owner’s “shopping list”?
Team understands details of what Product Owner has prioritized on Product Backlog.
How much “money” do we have in our bank account?
Team decides how much productive time is available during the Sprint.
How many items on the shopping list can we afford to “buy” with that “money”?
Team decides how many Product Backlog items can be committed for completion during the Sprint.

## Slide 27: Sprint Backlog

## Slide 28: Sprint Cycle: 2 Weeks

## Slide 29: Definition of Done
In Scrum, “Done” is defined as “Potentially Shippable”.
PRE-RELEASE
S P R I N T
S P R I N T
S P R I N T
S P R I N T
S P R I N T
S P R I N T
RELEASE
S P R I N T
S P R I N T
S P R I N T
S P R I N T
S P R I N T
S P R I N T
RELEASE
RELEASE
RELEASE
RELEASE
RELEASE
RELEASE

## Slide 31
Waterfall Model
Iterative and Incremental Model
V Model
Which one of these life cycle models does Agile follow?

## Slide 32
Epics
User Stories
Both A & B
Which of the following prioritized items does the product backlog contain?

## Slide 33
Product Owner
Project Manager
Developer / Tester
Scrum Master
Which of the below roles is not defined by Scrum?

## Slide 34
Scrum Execution

## Slide 35: Daily Scrum Meeting
Every weekday
Whole team attends
Everyone stands
Lasts 15 minutes or less
Product Owner can attend and report
Update of artifacts after standup-Sprint backlog, Task board, and so on

## Slide 36: Daily Scrum Meeting (continued)
Every Developer / Tester reports the following three things:
What task was I able to accomplish since yesterday? What task will I try to accomplish for the day?
Any issues blocking my work?
No discussions or conversations until meeting ends

## Slide 37: Conduct Daily Scrum Meeting in the following scenario:
There are three developers and two testers working on building a product that will automate the Bank Transactions.
  One person is working on Creating new accounts.
  Sub-tasks:
  Create a Registration/login page.
  Add options for User to select Creating new account.
  Add all the mandatory / optional fields as text box or combo boxes.
  Validate the data entered and the formats and save the data in the database.
Generate the account number and display. One person is working on Creating Fixed Deposit.
  Sub-tasks
  Provide the user list of FD plans and the rates.
Check if User is already an account holder. If yes, then display a webpage which will get the User account details so that FD account to be linked with S/B account.
  One person is working on Generating Reports.
  Sub-tasks:

## Slide 38: Conduct Daily Scrum Meeting in the following scenario:
Design a screen/page to provide the Report generating options.
  Create the tables and views.
  Design the report layout for different queries (ex: fetch all the details of Customer XYZ like account summary, FD details, Home loan details and so on.
2 Testers testing first 2 scenarios.

## Slide 39: Sprint Backlog Updation

## Slide 40: Kanban Task Board (1 of 4)
TO DO
IN PROGRESS
DONE
A Kanban board is a work and workflow visualization tool that enables you to
optimize the flow of your work. Physical Kanban boards, like the one
pictured below, typically use sticky notes on a whiteboard to
communicate status, progress, and issues.

## Slide 41: Kanban Task Board (2 of 4)
TO DO
IN PROGRESS
DONE

## Slide 42: Kanban Task Board (3 of 4)
TO DO
IN PROGRESS
DONE

## Slide 43: Kanban Task Board (4 of 4)
TO DO
IN PROGRESS
DONE

## Slide 45
Yes
No
Not required
Need basis
Product Owner has to mandatorily participate in Daily Scrum Meeting.

## Slide 46
Scrum Master
Scrum Team
Scrum Product Owner
Any of the above
Sprint backlog is updated by:

## Slide 47
Sprint Review and Retrospective

## Slide 48: Sprint Review
The purpose of the Sprint Review is:
  Demo what the team has built
  Generate feedback which the Product Owner can incorporate in the Product Backlog
Attended by Team, Product Owner, ScrumMaster, functional managers, and any other stakeholders
A demo of what’s been built and not a presentation about what’s been built:
  No Power Points allowed!
Usually lasts 1-2 hours
Followed by Sprint Retrospective

## Slide 49: Sprint Retrospective
What is it?
1-2 hour meeting following each Sprint Demo
Attended by Product Owner, Team, and ScrumMaster
Usually a neutral person will be invited in to facilitate
Presents what is working and what could work better
Accelerates visibility
Accelerates action to improve
Why does the Retrospective matter?

## Slide 50: Sprint Retrospective: Four Square Method

## Slide 52
Automated build and Continuous Integration
Automated Regression Testing
Code Review and Rework
None of the above
Which practice does not fall under technical best practices?

## Slide 53
Identify areas of improvement
Recognize team members
Inspect and Adapt
A & B Only
2. Retrospective meetings help us to:

## Slide 54
Agile - Testing

## Slide 55: Agile Test Quadrants
Functional Testing
Examples
Story tests
Prototypes
Simulations
Exploratory Testing
Scenarios
Usability Testing
User Acceptance Testing
Alpha/Beta
Unit Tests
Component Tests
Performance and load testing
Security Testing
‘ility’ testing
Business Facing
Technology Facing
Critique Product
Automated
and Manual
Q2 Q3
Q1 Q4
Manual
Automated
Tools

## Slide 56: Agile Test Quadrants (continued)
Quadrant 1:
Depicts unit and component tests written by developers
Largely automated and represent a low cost of ensuring that the system works as intended
Quadrant 2:
Depicts user facing story and functional tests
Tests the higher level features of the system and can be both automated and manual
Quadrant 3:
Depicts system-level tests to determine the aggregate behavior of the system meets its usability and functionality requirements
Largely manual since they involve users and testers using the system in actual or simulated
deployment
Quadrant 4:
Ensures the system meets non-functional requirements
Supported by tools such as load, performance, or specialized tools

## Slide 57: Agile Test Quadrants (continued)
Testers are a seamless part of the team to improve and build quality into the system and work
closely with the product owner. Following are the key aspects of an agile tester.

## Slide 58: A typical day in the life of a developer

## Slide 59: A typical day in the life of a tester

## Slide 61
Non-functional tests
User facing story and functional tests
Unit and Component Tests
User facing story and functional tests
Quadrant 2 in the Agile Test Quadrants depicts